PROJECT PLANNING PHASE

Project Planning Template – Product Backlog, Sprint Planning, Stories & Story Points

| Date | 04 September 2026 |
| --- | --- |
| Team ID | ________________ |
| Project Name | Incident Lifecycle Automation in ServiceNow |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following backlog is based directly on the supplied Incident Lifecycle Automation description and its stated key goals. The user stories are grouped into two proposed sprints and estimated using story points.

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Incident Creation & Classification | USN-1 | As a Service Desk agent, I can create and classify an incident with the required details. | 3 | High | ____________ |
| Sprint-1 | Knowledge Management | USN-2 | As a Service Desk agent, I can search knowledge articles to help resolve incidents faster. | 2 | High | ____________ |
| Sprint-1 | Assignment & Reassignment | USN-3 | As a support coordinator, I can assign or reassign incidents to the appropriate support group. | 3 | High | ____________ |
| Sprint-1 | Level 2 Investigation | USN-4 | As a Level 2 technician, I can investigate incidents and record work notes. | 3 | High | ____________ |
| Sprint-2 | SLA & Escalation | USN-5 | As a support lead, I can monitor SLAs and identify incidents that require escalation. | 3 | High | ____________ |
| Sprint-2 | Resolution & Closure | USN-6 | As a Level 2 technician, I can resolve and close incidents with resolution details recorded. | 3 | High | ____________ |
| Sprint-2 | Emergency Change | USN-7 | As a support team member, I can create an emergency change request from an incident when required. | 2 | Medium | ____________ |
| Sprint-2 | Child Incidents | USN-8 | As a support team member, I can create child incidents for related or recurring issues. | 2 | Medium | ____________ |
| Sprint-2 | Knowledge Article | USN-9 | As a knowledge contributor, I can create a reusable knowledge article from a resolved incident. | 2 | Medium | ____________ |

# Project Tracker, Velocity & Burndown Chart

Project: Incident Lifecycle Automation in ServiceNow

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned) | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 5 Days | Proposed | Proposed | 11 | Proposed |
| Sprint-2 | 12 | 5 Days | Proposed | Proposed | 12 | Proposed |

## Velocity

Total planned story points = 23 (Sprint-1: 11 + Sprint-2: 12).

Number of sprints = 2.

Planned team velocity = 23 / 2 = 11.5 story points per sprint, assuming all planned work is completed.

The sprint duration and dates should be confirmed by the project team before execution. The source project document lists 5-day sprints; exact actual progress is not yet available.

## Burndown Chart

A burndown chart shows work remaining against time. Update the chart during each sprint using actual completed story points; no actual daily progress data was supplied.

# Planning Summary

The two-sprint plan covers the stated project goals: incident creation and classification, Knowledge Management, reassignment, Level 2 investigation, SLA visibility and escalation, resolution and closure, emergency changes, child incidents, and knowledge article generation.

# Expected Outcome

Standardized incident tracking and classification.

Faster resolution using Knowledge Management.

Correct support-group assignment and Level 2 investigation.

Better SLA monitoring, escalation, and service visibility.

Support for emergency changes, child incidents, and reusable knowledge from resolved incidents.

## References

Incident Lifecycle Automation in ServiceNow project planning requirements supplied by the project team.